**PROGRESS REPORT**

Project Name : Metrochilon

Report Periode : 5 *(kamis: 3/agustus/2017) )*

Overall Status : On Going

Hari ke : 42

Suspend : 6 Hari

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Milestone** | **Planned Date** | | **Devlopment** | **Status** |
| **Start Date** | **End Date** | **Progress** |  |
| Web Admin | 22/Jun/2017 | **22/Jul/2017** | 100% | On Going |
| Web Customer | 04/Jul/2017 | **24/Jul/2017** | 64% | On Gong |
| Android | 12/Jul/2017 | **01/Aug/2017** | 65% | On Going |
| ALL progress : | | | **77%** |  |

|  |  |  |
| --- | --- | --- |
| **TODO list** | **status** | **Plans for Next Week** |
| Service trasnaksi Pulsa | Hold | Sebagian untuk issue service pada Web Customer Selesai (done) |
| Service transaksi Paket Data | Hold | Memulai issu service, BPJS Telkom, PLN, Cicilan |
| Service transaksi PLN | Hold | Dapat myenyelsaikan Pencarian dan booking (android) Hotel,Kreta Api, Pesawat, |
| Service transaksi PDAM | Hold |  |
| Service transaksi Cicilan | Hold |  |
| Service transaksi BPJS | Hold |  |
| Service transaksi Telkom | Hold |  |
| Service transaksi Booking Pesawat | Done |  |
| Service trasanski Booking Hotel | Done |  |
| Service transaksi tiket Kreta Api | Done |  |
| Login Android | Done |  |
| Pencarian Hotel Android | Doing |  |
| Pencarian Tiket Kreta Api Android | Doing |  |
| Pencarian Pesawat Android | Doing |  |
|  |  |  |

|  |  |
| --- | --- |
| **Issue / Risk** | **Possible Solutions** |
| Masih ada dokumentasi menunggu dari client |  |
|  |  |
|  |  |